## Slide 1: ECS/CNA Development Process
Last Updated: April 5, 2023
By:
Raja Mourad
Ahmad Awwad
Hana Murad
Karim Meemary
Hanna Abboud

## Slide 2: Abbreviations:
ECS: Emergency Communication System
CNA: City Network Ambulance
GUI: Graphical User Interface
PMU: Power Management Unit
API: Application Programming Interface

## Slide 3
ECS System Architecture
ECS
CNA
Raja Mourad

## Slide 4: Latest work on ECS-GUI
ECS
CNA
Karim Meemary
Integrated the map as a website (not preferred).
Inserted a chat box.
Failed to fetch data from text file.
Inactive voice field

## Slide 5: ECS Graphical User Interface
Map Interaction:
Inserted a map API in the GUI
Passing locations locally
Failed to fetch positions from text file
Voice messages integration:
Record a voice note.
Save the recorded voice locally.
Play the recorded voice.
Failed to save more than one recording
The recording needs filtering.
Hana Murad
ECS
CNA

## Slide 6: ECS Graphical User Interface Map Interaction
Map Interaction:
Succeeded to fetch positions from text file
Real-time position fetching is still under implementation
Hana Murad
ECS
CNA
Positions extracted from a local file (received from Gnuradio)

## Slide 7: What is next
The map has to take its input from a local text file.
Some changes in the audio recorder.
Add the map and the recorder to Karim’s GUI.
Test the GUI with the ECS.
Hana Murad
ECS
CNA

## Slide 8: CNA System Architecture
ECS
CNA
Raja Mourad
N
N
N
N
N
IUs
IUs
IUs
IUs
IUs
N: Repeater Node
IUs: Intervention Units
----: High Power Channel (80 W)
: Low Power Channel (1W)
Ring Topology

## Slide 9: RF development System Architecture
Common components required to design a Transceiver
Common Architecture Techniques used in Transceivers
Hana Murad
ECS
CNA

## Slide 10: Modified the system architecture (More compact)
Raja Mourad
ECS
CNA

## Slide 11: Power Management Unit
Karim Meemary
ECS
CNA
Three circuits to be powered:
Amplifier circuits(12V)
Controller circuit(3.3V)
Misc. (5V)
Reverse protection:
To protect all the subsystems from reverse polarity of batteries.

## Slide 12: Testing of PA system
Hanna Abboud
ECS
CNA
Class AB amplifier with Darlington Arrangement
1 watt amplifier.
Used before the antenna in the TX stage.
Result: FAILED

## Slide 13: Testing of PA system
Hanna Abboud
ECS
CNA
Class C Amplifier with matching circuit
1 watt amplifier.
Used before the antenna in the TX stage.
Result: Still not very sure! Some parameters have to be tuned…

## Slide 14: Choosing interface chip
Microchip MCP2210
SPI-based
CH340G
UART-based
Raja Mourad
ECS
CNA
These chips are to be used as an interface between the RF system and the controller system.

## Slide 15: Synthesizer
We relied on crystal oscillator for low frequency With f=16Mhz
Using a frequency synthesis chip such as the ADF4351 from Analog Devices or the MAX2870 from Maxim Integrated.
These chips provide a PLL (Phase Locked Loop) that can generate an output frequency in the range of 2.2 GHz to 2.6 GHz. Connect the output of the buffer amplifier to the input of the frequency synthesis chip
Ahmad Awwad
ECS
CNA

## Slide 16: Synthesizer
Ahmad Awwad
ECS
CNA

## Slide 17: Synthesizer
Ahmad Awwad
ECS
CNA

## Slide 18
Design Patch Antenna Using Cst
Ahmad Awwad
ECS
CNA

## Slide 19
Ahmad Awwad

## Slide 20: VCO Circuit Diagram

## Slide 22
Transistors M8 and M9 form a NMOS cross-coupled differential pair to provide the negative resistance, which is required for generating an oscillation
M0, M1 and R3 form the biasing network for the oscillator
L7 and C8 form the filtering network and form the low pass filter
To further reduce high-frequency noise in the biasing network, we make use of a filtering technique to suppress the contribution of the noise component around 2 f Center to the overall phase noise, where f Center stands for the center frequency
An LC network formed by L7 and C8 are used to accomplish the task
biasing network: to reduce the effect of temperature and change voltage
When the Control Voltage increase  frequency increase